# Data Import Pipeline Adaptation Plan

Author: James Ryan

Date: 7 April 2026

Status: Draft

# Summary

This plan describes the adaptation of the Case Sampling data import pipeline from a SharePoint-based ETL flow to an in-memory processing model. The design splits the pipeline into two flows on the 2-minute synchronous boundary:

Flow A (Synchronous) — Validate flow, modified to call ProcessCSV directly, parse CSV in-memory, validate headers/event codes/date overlap, update the Import Log, and respond to the Canvas App within 2 minutes.

Flow B (Asynchronous) — A new Import Pipeline flow, triggered by the Canvas App on validation success, handling GUID/NINO translation and OOB Dataverse import with Import Log state tracking throughout.

# Phase 1: Synchronous Validation (Flow A)

Figure 1: Phase 1: Synchronous Validation (Flow A)

# Phase 2: Asynchronous NINO to GUID Translation (Flow B)

Figure 2: Phase 2: Asynchronous NINO to GUID Translation (Flow B)

# Phase 3: Asynchronous Dataverse Import (Flow B continued)

Figure 3: Phase 3: Asynchronous Dataverse Import (Flow B continued)

# Sequence Diagram

Figure 4: Sequence Diagram

# Import Log Lifecycle

Figure 5: Import Log Lifecycle

# Current State

## Working Flows (no changes needed)

| Flow | ID | Role |
| --- | --- | --- |
| ProcessCSV | B8263CFF | Receives file bytes, converts xlsx→csv via child flow, returns base64 CSV |
| ExcelToCSV | BF5E59C2 | Child of ProcessCSV — uploads xlsx to SharePoint, reads via Graph API, maps columns, returns base64 CSV |
| ImportData | 06002464 | OOB Dataverse import (ParseImport → TransformImport → ImportRecordsImport). Contains "Placeholder for GUID Service" |

## Flow Requiring Adaptation

| Flow | ID | Issue |
| --- | --- | --- |
| Validate | 62D02995 | Currently calls ETL Reader via SharePoint. Validates headers and event codes. Extracts dates but never checks them against existing imports |

## What Validate Does Today

Calls ETL Reader (passing ImportLogId) → receives {headers, data, errors, file_type}

Checks for parse errors from ETL Reader

Validates expected and unexpected column headers

Validates event code values (New Claim vs non-New Claim)

Extracts StartDate and EndDate from data — but never validates them

## What Is Missing

Date range overlap check — query Import Log for same product line where date ranges overlap

In-memory input — bypass the ETL Reader and SharePoint; accept file bytes directly

Async pipeline flow — GUID/NINO translation + OOB import with Import Log state tracking

# Implementation Steps

## Phase A: Adapt Validate Flow as Sync Entry Point

This modifies the existing Validate flow (62D02995) to become the synchronous entry point for the pipeline.

A1. Keep existing trigger — still accepts file (name + contentBytes), ProductLineId, CaseTypeId, ImportLogId from Canvas App.

A2. Add ProcessCSV call at start of Try scope:

After Run_URL, call ProcessCSV (B8263CFF) as child flow — pass file object

Receive {content, status, message, errors}

If errors non-empty, short-circuit to response

A3. Parse CSV output inline (replaces ETL Reader call):

Decode base64 content to string

Remove BOM, split by CRLF into lines

Extract headers from first line (split by comma, trim each)

Build data array from remaining lines

Replace IngestionFileHeaders / IngestionFileData compose actions

Remove Parse_Ingestion_File action (ETL Reader call to 8CE76635)

A4. Keep existing validation logic (minimal changes):

Header expected/unexpected column checks — no changes

Event code checks — no changes

Date extraction — update: CSV from ProcessCSV already has yyyy-MM-dd dates (not Excel serial numbers), so replace addDays('1899-12-30', int(value)) with direct date parsing

A5. Add date range overlap check (new, after Set_variable_EndDate):

Query dwp_importlogs with filter: _dwp_productlineid_value eq '{ProductLineId}' and statuscode eq {completed} and dwp_startdate le '{EndDate}' and dwp_enddate ge '{StartDate}'

If results > 0: append DateRangeOverlap error to Errors array

A6. Update Import Log before responding:

No errors → Update Import Log status to "Validated", set dwp_startdate and dwp_enddate

Has errors → Update Import Log status to "ValidationFailed"

A7. Response unchanged: {summary: {totalRows, errorCount, StartDate, EndDate}, errors: [...]}

## Phase B: Create Async Import Pipeline Flow

This is a new flow that handles the asynchronous portion of the pipeline.

B1. PowerAppV2 trigger accepting:

ImportLogId (string)

CsvContent (string, base64-encoded CSV)

Canvas App triggers this after receiving validation success

B2. GUID/NINO Translation stage:

Update Import Log → "Translating"

Call Azure Function via Custom Connector

Poll for completion (Do Until loop)

Update Import Log → "Translated"

B3. OOB Dataverse Import stage (reusing pattern from ImportData 06002464):

Update Import Log → "Importing"

Create Data Import, Data Map, and Import File records

Read column mappings from OOB `columnmappings` entity (filtered by product line) instead of hardcoded array

Create Column Mappings from config

ParseImport → poll until complete → TransformImport → poll until complete → ImportRecordsImport

Update Import Log → "Complete"

B4. Error handling:

Try/Catch/Finally pattern (consistent with all existing flows)

On any error: Update Import Log → "Error" with error details

Send GDS-styled error notification email

## Phase C: Update Pipeline Diagrams

Update data-import-pipeline-overview.mmd to reflect the two-flow architecture

Update data-import-pipeline-sequence.mmd to show separate sync and async flows with Import Log updates

# Decisions

| Decision | Rationale |
| --- | --- |
| No separate orchestrator | Validate calls ProcessCSV directly — KISS |
| One async flow for translation + import | Avoids unnecessary flow-to-flow overhead |
| Import Log as state machine | Canvas App can poll for progress updates |
| ETL Reader bypassed, not deleted | May still be useful for other scenarios |
| Date overlap = any range overlap | Standard overlap logic: existing.start ≤ new.end AND existing.end ≥ new.start |
| Column mappings config-driven | Using OOB Column Mapping table. 3 product lines piloting, 26 total. Custom mapping UI needed eventually but not this pass |
| Only check completed imports for overlap | Exclude failed/error imports to avoid false positives |

# Verification

| # | Test | Expected Outcome |
| --- | --- | --- |
| 1 | Validate with xlsx file + valid config | ProcessCSV called, CSV parsed, headers validated, Import Log → Validated |
| 2 | Submit file with overlapping date range | DateRangeOverlap error returned, Import Log → ValidationFailed |
| 3 | Submit file with non-overlapping dates | Validation passes |
| 4 | Measure sync flow end-to-end | Completes within 2-minute budget |
| 5 | Upload .csv file (not xlsx) | ProcessCSV passes through without xlsx conversion |
| 6 | Trigger async flow after validation | Import Log progresses: Translating → Translated → Importing → Complete |
| 7 | Simulate GUID translation failure | Import Log → Error |
| 8 | Regression: existing validations | Header, column, and event code checks still produce correct errors |

# Relevant Files

| File | Action |
| --- | --- |
| Workflows/CaseSamplingValidateImportDataInstant-62D02995...json | Modify — add ProcessCSV call, inline CSV parsing, date overlap check, Import Log updates |
| Workflows/CaseSamplingProcessCSVContentForParseImport-B8263CFF...json | No changes — called as child by Validate |
| Workflows/CaseSamplingExceltoCSVInstant-BF5E59C2...json | No changes — called by ProcessCSV |
| Workflows/CaseSamplingImportData-06002464...json | Reference — reuse import logic pattern in new async flow |
| Workflows/CaseSamplingETLExcelReaderInstant-8CE76635...json | No longer called from Validate; can be retired |
| docs/diagrams/data-import-pipeline-overview.mmd | Update to reflect two-flow architecture |
| docs/diagrams/data-import-pipeline-sequence.mmd | Update to show sync/async split with Import Log |